August 18, 2026

Katherine Joyce

Agent, Bucksport Mill LLC

kjoyce@bernsteinshur.com

via email

# RE: Maine Department of Environmental Protection - Rescission of Prior Reporting Deadline and New Reporting Requirement for the Consultation Report, Petitions for Release from Dam Ownership, #L-31353-36-B-N

Dear Ms. Joyce:

The Department received correspondence from the Town of Bucksport and Bucksport Generation following its August 5, 2026, response to Bucksport Mill LLC’s supplement filed on August 3, 2026, requesting additional time for consultation to supplement the Consultation Report required under 38 M.R.S. § 902(4-A).

In Bucksport Mill LLC’s supplement, you stated that the parties are largely aligned on terms, drafting is well underway, and that discussions with the Town of Bucksport and the Watershed Districts are active. You further requested that the Department extend the consultation period until November 3, 2026, to address the rights of Bucksport Generation and Maine Water Company and finalize the contemplated transfers of the Silver Lake, Alamoosook, and Toddy Pond dams.

The Department also received an email from the Town of Bucksport outlining the following updates regarding the Silver Lake Dam: the Town will hire a qualified operator, funded by Bucksport Mill LLC, to manage daily operations before taking ownership; the Town expects the final water easement revision to be completed by the end of the week; ongoing negotiations with the Maine Water Company are expected to conclude by the end of August; and the Town plans to put the dam acquisition on the November ballot, provided all agreements are successfully in place.

The Department, however, received communication from the Town of Bucksport shortly after its August 5 response, requesting that the Department impose an additional reporting deadline of August 26, 2026, because August 27 is the last date the Town can begin the public process for putting a dam-transfer vote on the November ballot.  The Town stated that it, “observes that no real progress has been made in negotiations with Bucksport Mill other than in the weeks immediately preceding a DEP reporting deadline,” and that Bucksport Mill LLC has since backed away from financial terms it previously represented as accepted in its August 3 filing with the Department.  Bucksport Generation responded to the Town of Bucksport’s communication in agreement and in support of the additional deadline.

Given the concern with Bucksport Mill LLC’s efforts in negotiations, the Department rescinds its extension to November 20, 2026, and finds that Bucksport Mill LLC must provide a written update demonstrating that negotiations with the parties have resulted in agreements that may be put to a vote in the November election.  Bucksport Mill LLC must provide this update by August 26, 2026.  The Department will evaluate whether an extension may be granted at the time of that submission, or whether the petition must be rejected in accordance with 38 M.R.S. § 902(5)(B).

If you have any questions, please feel free to reach out to me at (207) 219-9563 or Laura.Paye@maine.gov.

Sincerely,

Laura Paye

Hydropower Coordinator, Bureau of Land Resources